## Slide 1
Agile BI Enterprise Delivery Process
01.12.2019

## Slide 2
GOV ¦ Create Workspaces and grant access 1 | 
Input: PBI Admin Power Shell Scripts | Output: Workspaces created Access granted to workspaces Workspace Governance document
KT ¦ Delivery Plan | 
Input: Delivery Plan | Output: All stakeholders have common understanding Risks and questions addressed
Delivery Plan
KT ¦ Agile Enterprise BI Framework | 
Input: Agile Enterprise BI Framework Overview | Output: All stakeholders have common understanding
1
2
3
Legend | 
KT | Knowledge transfer
INFRA | Infrastructure
GOV | Governance
DEVOP | DevOps process
DEV | Development
MON | Monitoring
INFRA ¦ Infrastructure deployment | 
Input: ARM pipeline Service Account DevOps Project. Service Principal | Output: Power BI Service Power BI Gateway Azure Automation Account Azure SQL DB Log Analytics Workspace
4
GOV ¦ Workspace Mapping Exercise 1 | 
Input: Org List Azure AD Groups | Output: Mapping between: Org List AAD Group PBI Workspace Recommend Pro or Premium
1 Only required to perform for a single use-case or sample in the standard offering. However, please refer to your Statement of Work for agreed scope.
Notes
5
6
DEVOP ¦ Configure Corporate BI development and deployment process 1 | 
Input: PBI Power Shell module. Azure DevOps pipelines. | Output: CI/CD pipeline Deployed PBI Content Process document
7
DEVOP ¦ Configure Self-Service BI development and deployment process 1 | 
Input: PBI Desktop Publish OneDrive storage | Output: Published content in PBI App Process document
DEV ¦ Develop single end-to-end use case 1 | 
Input: Existing PBI content. | Output: Corporate BI content Self-Service BI content
8
9
MON ¦ Deploy Power BI Monitoring and Alerts | 
Input: Monitoring Power Shell Script Azure Automatn Account Log Analytics Scripts | Output: Power BI usage statistics in Azure SQL DB. Power BI Monitoring Report. Log Analytics Alerts
KT ¦ Training to Corporate BI Team | 
Input: Training materials: Git DevOps Power BI Agile Enterp BI | Output: Corporate BI team able to operate frame-work
10

## Slide 3
Where to from here?
Training to self-service users
Dashboard in a day
Development and deployment process
Complete Workspace Mapping Exercise
Completed workspace exercise for entire organization
Complete Workspace Deployment and Access Management
Deploy all workspaces and grant all required access based on AAD Groups based on output from Mapping Exercise
Implement Data Catalog
Enable Corporate BI and Self-Service Stream to register and discover data assets
ADS Go Fast
Ingest majority of your data sources through a batch processing framework
DevOps Integration with IT Service Desk
Facilitate seamless DevOps workflow through Azure DevOps integration with IT Service Desk software such as ServiceNow and ZenDesk

## Slide 4
Description | Likelihood | Impact | Mitigation
Why talk about risks?
Asking what keeps us up at night invites healthy discussion about some challenges the team might face when delivering the project and what can be done to prevent them from ever seeing the light of day.
Talking about risk is a great way of letting people know what is needed for the success of the project.
This is the first of many conversations about risk. The idea here is to capture a brief initial list of risks on people’s minds and continue with more detailed risk assessment as the project progresses.
What keeps us up at night?
Likelihood
Unlikely
Likely
Extremely likely
Impact
Minor
Moderate
Major
Catastrophic
Notes: If filling out the form, focus on brainstorming risks, not getting all the fields filled out. We highly recommend doing a separate Risk Workshop: https://readify.sharepoint.com/field-guide/Compiled%20Pages/Consulting%20Guidance/Risk%20Management.aspx.
Things to think about:
Time / budget running out
System integrations
Dependencies on other projects
Distance between team members
Big teams
Long times between deliveries (feel free to convince the customer to change this )
Availability of key people
Things that might limit the success or uptake of the project/product
Internal change management to instigate new processes (relevant for larger companies)

## Slide 5
Question | Response
Questions?
The ‘Unresolved’ items:
While it is ok to have unresolved items in the kick-off meeting. The plan is to resolve these items within the next week. Add the unresolved items to the ‘Next steps’ section of this document and assign someone the task of resolving them.

## Slide 6
Thank you